UK Netball Pilot — Scope & Package

Status: Pilot definition · Last updated: 2026-06-09
Audience: Internal product/delivery team (planning + scope control).
Companion doc: pilot-onepager.md — the plain-language version to share with a prospective organiser.

This document defines the first Tournamate pilot: a single UK netball club or league competition run end-to-end on Tournamate, with hands-on (concierge) setup support. It exists to set expectations, prevent scope creep, and give a volunteer organiser confidence before match day.

Placeholders like <Club / league name>, <Tournament date>, and <support contact> are filled in per pilot.

1. What the pilot is trying to prove

That a grassroots UK netball organiser can, with concierge setup help, run a real competition on Tournamate — fixtures, live scoring, scheduling, and public results — and that spectators get a clear, reliable public results experience on web and mobile.

Positioning: Tournamate is a concierge-supported, online tournament management platform. The organiser is helped through setup, then uses the web admin console on the day for fixtures, scoring, scheduling, QR-based score capture, and public results. We compete on structure, QR scoring, public results, netball workflows, and scheduling — not (yet) on offline use, payments, or a native admin app.

2. Target pilot customer

•	A single UK netball club or local league running a tournament or a league competition.

•	One organiser (or a small organising group) acting as the admin, typically non-technical and volunteer.

•	Runs on a laptop/tablet with reliable internet at the venue (or a phone hotspot as backup).

•	Wants a professional public results page for players, parents, and spectators.

Out of target for this pilot: multi-club federations, paid/ticketed events, and organisers who need to work offline.

3. Included capabilities (in scope)

All delivered through the existing web admin console and public web/mobile spectator views:

•	Tournament setup & cloning — create the tournament, competition dates, venues, and courts.

•	Divisions — competition streams (e.g. Under 11, Mixed Open). *(Stored as age_groups in the DB; always called "Division" in the product.)*

•	Structure building — phases (round robin / group stage / knockout / league), pools, and knockout brackets, including drag-and-drop structure editors and templates.

•	Teams & players — team management and per-team player lists, with spreadsheet import/export.

•	Fixture generation — auto-planned fixtures plus a manual fixture matrix.

•	Scheduling — court/time planning across competition dates, plus non-match schedule blocks (lunch, ceremonies).

•	Score entry & live results — admin score entry; standings/results update live.

•	QR score capture — printable QR links and short codes so a court steward can submit a score from their phone.

•	Scoresheet photo upload — attach a photo of the paper scoresheet to a match for the record.

•	Configurable scoring — win/draw/loss points, bonus points, forfeit handling, and a tie-breaker hierarchy (netball default available, but configurable — never hard-coded).

•	Officiating basics — umpire/club management, umpire assignment, and payout tracking.

•	Printable scorecards & schedules — PDF output for courts.

•	Public spectator views — per-tournament hub (info, teams, standings, schedule), public division view (standings, results, fixtures, bracket), and the read-only mobile spectator app (incl. QR scan to open a tournament).

•	Snapshots — capture/restore tournament state.

4. Excluded capabilities (explicitly out of scope)

These are not part of the pilot. Each is framed positively in the organiser one-pager.

| Excluded | Why it's fine for the pilot |
| --- | --- |
| Offline admin | The pilot assumes venue internet; concierge support covers connectivity planning. Live online results are the benefit. |
| Native admin app | The web admin console works on a laptop/tablet browser; no install needed. |
| Paid registration / ticketing | Teams are added by the organiser (or imported); money is handled however the club already does it. |
| Self-serve billing | The pilot is concierge-onboarded; there's nothing for the organiser to subscribe to or pay for in-app. |
| Custom domains / full white-labeling | The public page lives on the standard Tournamate URL for the pilot. |
| Push notifications / email alerts | Spectators refresh the live public page; no notification system is promised. |

If a pilot conversation surfaces a need for any of the above, treat it as post-pilot roadmap input, not pilot scope.

5. Support model (concierge)

Placeholders below are confirmed per pilot.

•	Who delivers support: <support contact / team>.

•	Setup: we build (or pair-build) the initial tournament structure, divisions, teams, and fixtures with the organiser before match day.

•	Channel: <email / WhatsApp / phone> for the organiser's questions.

•	Response expectation: <e.g. same-day during the week; priority/on-call on match day>.

•	Match-day cover: <e.g. a named contact reachable by phone during event hours>.

•	Handover: a short walkthrough of score entry, QR capture, and the public page before the event.

6. Pre-event setup responsibilities

| Owner | Responsibility |
| --- | --- |
| Organiser | Provide division list, team names/players (or a spreadsheet), competition dates, venue & court count, and the scoring rules to use. |
| Organiser | Confirm venue internet / hotspot plan; nominate who will enter scores. |
| Tournamate (concierge) | Create the tournament, build structure & fixtures, configure scoring, set up courts/schedule, and prepare QR capture links/scorecards. |
| Both | Pre-event walkthrough and a dry run of entering one score. |

7. Match-day operating assumptions

•	The venue has working internet (wifi or mobile data); a phone hotspot is the fallback.

•	Scores are entered by the organiser or court stewards via the admin console or QR capture links on a phone.

•	The public results page is the live source of truth for spectators; they refresh to see updates.

•	Paper scoresheets remain the on-court backup and can be photographed and attached to each match.

•	A <support contact> is reachable during event hours for issues.

8. Known risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Venue internet is weak/unreliable | Confirm connectivity in advance; plan a phone hotspot; keep paper scoresheets as backup and upload photos. |
| Organiser unfamiliar with the console | Concierge setup + pre-event walkthrough + a one-page quick guide; we build the structure for them. |
| Last-minute fixture/team changes | Show the organiser how to edit teams/fixtures, or handle changes via the support channel. |
| Expectation gap on excluded features | This scope doc + the organiser one-pager set expectations up front; exclusions are explicit. |
| Score-entry mistakes during a busy session | QR capture reduces relay errors; scores are editable; scoresheet photos provide an audit trail. |

9. Pilot readiness checklist

Before the event

☐	Tournament, competition dates, venue, and courts created.

☐	Divisions, teams, and players entered (or imported) and verified with the organiser.

☐	Structure (phases/pools/brackets) built and fixtures generated.

☐	Scoring system configured and confirmed with the organiser.

☐	Schedule/courts laid out; printable scorecards ready.

☐	QR capture links/short codes generated and tested on a phone.

☐	Public tournament page reviewed at 375px (mobile) and 1280px (desktop).

☐	Venue internet / hotspot plan confirmed; score-entry owner nominated.

☐	Pre-event walkthrough done; one test score entered and visible publicly.

☐	<support contact> and match-day response plan shared with the organiser.

During the event

☐	Scores entered live (console or QR capture); public page updating.

☐	Paper scoresheets photographed/attached where used.

☐	Support contact reachable.

After the event

☐	Final results confirmed and public page tidied.

☐	Snapshot captured.

☐	Feedback collected from organiser and (optionally) spectators.

10. Definition of done (for this scope work)

•	This scope doc and the organiser-facing pilot-onepager.md exist under docs/pilot/.

•	Both list included and excluded capabilities, the support model, setup responsibilities, match-day assumptions, and a readiness checklist.

•	Every excluded capability has a plain-language explanation.

•	Neither doc promises offline use, payments, push notifications, native admin, self-serve billing, or custom domains.

•	The one-pager is shareable with a non-technical organiser without further explanation.

•	The pilot docs are discoverable from AGENTS.md.